Perfect—this is exactly the kind of project where a clear workflow + timeline makes a huge difference. I’ll break it into:

- End-to-end workflow

- Project modules (parts)

- Step-by-step plan

- Realistic timeline (so you can finish on time)

🧠 1. COMPLETE WORKFLOW (Big Picture)

[User Input]

↓

[AI Model Prediction]

↓

[Explainability Layer]

↓

[Confidence Check]

↓

[Human Review (if needed)]

↓

[Human Override / Accept]

↓

[Feedback Stored]

↓

[Model Improvement (Retraining)]

🔍 Flow Explanation

🟢 Step 1: Input

- Resume / data entered by user

🟢 Step 2: AI Decision

- Model predicts (Selected / Rejected)

🟢 Step 3: Explanation

- Why AI made that decision (important features)

🟢 Step 4: Confidence Check

- High confidence → auto suggestion

- Low confidence → require human

🟢 Step 5: Human-in-the-Loop

- Accept OR Override decision

🟢 Step 6: Feedback Loop

- Store human correction

🟢 Step 7: Learning

- Improve model using feedback

🧩 2. PROJECT DIVISION (MODULES)

🔹 MODULE 1: Data & Preprocessing

Goal: Prepare dataset

Tasks:

- Collect dataset (resumes)

- Clean text

- Label data

🔹 MODULE 2: ML Model

Goal: Build prediction system

Tasks:

- Feature extraction (TF-IDF)

- Train model (Logistic Regression)

- Evaluate accuracy

🔹 MODULE 3: Explainability (XAI)

Goal: Make AI transparent

Tasks:

- Integrate SHAP/LIME

- Show feature importance

🔹 MODULE 4: Backend API

Goal: Connect system

Tasks:

- Create prediction API

- Create feedback API

- Handle requests

🔹 MODULE 5: Frontend UI

Goal: User interaction

Tasks:

- Upload input

- Show prediction + explanation

- Add override buttons

🔹 MODULE 6: Human Feedback System

Goal: Enable human control

Tasks:

- Accept/Reject AI decision

- Store feedback

🔹 MODULE 7: Retraining System

Goal: Improve model

Tasks:

- Use feedback data

- Update model

🔹 MODULE 8: Responsible AI Dashboard

Goal: Show trust metrics

Tasks:

- AI vs Human agreement

- Confidence scores

- Bias indicators

⚙️ 3. STEP-BY-STEP EXECUTION PLAN

🟢 PHASE 1: Setup & Dataset (Day 1–2)

✔ Choose dataset
✔ Clean and preprocess data
✔ Split into train/test

🟢 PHASE 2: Build ML Model (Day 3–4)

✔ TF-IDF vectorization
✔ Train model
✔ Test accuracy

👉 Output: Working prediction model

🟢 PHASE 3: Add Explainability (Day 5)

✔ Integrate SHAP
✔ Extract important features

👉 Output: “WHY AI decided”

🟢 PHASE 4: Backend Development (Day 6–7)

✔ Create APIs:

- /predict

- /feedback

✔ Connect model to API

🟢 PHASE 5: Frontend Development (Day 8–10)

✔ Upload UI
✔ Show results
✔ Add buttons:

- Accept

- Override

🟢 PHASE 6: Human-in-the-Loop Logic (Day 11)

✔ Add:

- Confidence threshold

- Human override logic

🟢 PHASE 7: Feedback Storage (Day 12)

✔ Store:

- AI decision

- Human correction

🟢 PHASE 8: Retraining (Optional) (Day 13)

✔ Use feedback to update model

🟢 PHASE 9: Dashboard & Final Touch (Day 14)

✔ Show:

- Accuracy

- Agreement %

- Logs

⏳ 4. TOTAL TIME ESTIMATION

| Phase | Time |
| --- | --- |
| Dataset + Preprocessing | 2 days |
| Model Building | 2 days |
| Explainability | 1 day |
| Backend | 2 days |
| Frontend | 3 days |
| Human-in-loop logic | 1 day |
| Feedback system | 1 day |
| Retraining | 1 day |
| Dashboard + polish | 1 day |

🎯 TOTAL: ~14 days (2 weeks)

⚡ FAST TRACK (if deadline is near)

👉 You can finish in 7–8 days by:

- Skipping retraining

- Using simple UI

- Using basic explanations

📊 5. FINAL SYSTEM FEATURES (What examiner wants)

✔ AI prediction
✔ Explanation (transparency)
✔ Human override (control)
✔ Feedback loop (learning)
✔ Trust metrics (accountability)

🚀 6. FINAL OUTPUT DEMO

Resume uploaded →

AI: Selected (78%)

Reason:

+ Python

+ ML

- No internship

Confidence: Medium

[Accept]   [Override]

User overrides →

System stores feedback →

Improves model

🔥 Pro Tip (Very Important)

When presenting:
👉 Emphasize these words:

- Trust

- Transparency

- Human-AI collaboration

- Responsible AI

If you want next, I can:
✅ Give you complete folder structure + code
✅ Build ready React UI design for you
✅ Prepare PPT + viva answers (very useful)